# Master Document — IBM AI-Powered Consulting Simulation – Team 2

Team 10 — IBM Capstone Project

# [Platform & Infrastructure] Task — Establish Development, Database, Containerisation & Deployment Environment

Role PM / Dev — Minh Le Anh
 Date Wednesday–Thursday, 19–20 August 2026

### Completion comment

Done: Established the core technical environment required to develop and deploy the project. Completed local development setup, PostgreSQL database configuration, backend API environment configuration, Docker containerisation, Docker CI build configuration, Railway hosting, and Railway health checks.

Completed scope:

- Set up local development environment

- Configure PostgreSQL database

- Configure backend API environment

- Configure Docker environment

- Configure Docker CI build

- Configure Railway hosting environment

- Configure Railway health checks

Deliverable: Fully configured development and deployment foundation supporting local development, automated builds, database persistence, and hosted execution through Railway.

Note for next role: Future infrastructure changes should reuse the established environment-variable, Docker, migration, and Railway deployment conventions.

Git URLs:
 Database configuration: https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/838cd3ed8cfebc3ec4726465576f707bbc6600c8
 Docker CI configuration: https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/7fe2ad3bbc9c90541eb49a93927a91f94427653d
 Railway health checks: https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/ce60c75304aa4feb53e57a995101b184a9c4d17c

# [Observability & Performance] Task — Implement Monitoring, Logging, Caching & Performance Infrastructure

Role PM / Dev — Minh Le Anh
 Date Wednesday–Thursday, 19–20 August 2026

### Completion comment

Done: Implemented the application observability and performance infrastructure using Grafana, Prometheus, Loki, and Upstash Redis. Added centralised metrics and logging, operational dashboards, caching, fail-open behaviour, client-intelligence caching, workspace prefetching, and external-service timeout handling.

Completed scope:

- Integrate Grafana, Prometheus & Loki stack

- Configure Prometheus metrics

- Configure Grafana operations dashboard

- Configure Loki centralised logging

- Deploy observability stack to Railway

- Integrate Upstash Redis cache

- Implement dashboard caching

- Implement cache fail-open strategy

- Cache client intelligence results

- Prefetch engagement workspace data

- Configure external service timeouts

Deliverable: Production-oriented monitoring, logging, caching, resilience, and performance layer integrated with the deployed application.

Note for next role: New services should expose compatible monitoring information and preserve fail-open caching behaviour so optional infrastructure failures do not block core user workflows.

Git URLs:

- Full Prometheus/Grafana/Loki observability implementation:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/cc83d24eb1e25249a228ce171a681f1d5fac7c3e

- Railway observability deployment stack:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/371311f4b20cabdbe64220e2c34d093276beba3c

- Grafana operations dashboard:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/11906de461abdaf1f19652ef8ed9d77ed343b692

- Loki Railway configuration:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/ecd6d8b92280beec678cda026e0233f13cf879d6

- Dashboard caching + engagement workspace prefetch:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/56542790471b2c93b565a1f4d134853fdc98ff86

- Client Intelligence caching:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/6a9388e510ce51b4d4c4858cbe626d36f1ceb5bf

- Upstash cache fail-open:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/0dbbc7ee48a4f40e84bfc8837f7958600c24792c

# [Engagement & Command Centre] Task — Implement Engagement Lifecycle Experience & Command Centre

Role PM / Dev / UX — Minh Le Anh, Viet Tran Anh, Christine Le
 Date Wednesday–Friday, 19–21 August 2026

### Completion comment

Done: Implemented the core engagement-management experience and Command Centre functionality. Users can view their engagements, understand progress through the workflow, identify the recommended next action, and interact with a responsive dashboard supporting active, empty, and error states.

Completed scope:

- Implement Engagement Card

- Implement Engagement Progress Component

- Display Engagement Progress & Next Action

- Implement Current User Engagement Query

- Add Current User Engagement Query Tests

- Implement Command Centre Layout

- Implement Command Centre Empty State

- Implement Command Centre Error State

- Add Command Centre Integration Tests

- Implement Command Centre Coach Mark Walkthrough

Deliverable: End-to-end Engagement and Command Centre experience with backend query support, workflow visibility, UI states, onboarding guidance, and automated test coverage.

Note for next role: New engagement states or Command Centre features must remain aligned with the shared engagement lifecycle and progress representation.

Git URL: Guided onboarding / Coach Marks

Base walkthrough framework
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/28cb706a72c4bd2b7c9da68c08f6072dd769408e

Client Research walkthrough
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/44ae425a8890af6ddb57a411a20f988574db0a9b

Client Outreach walkthrough
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/106a1d19c7d7a60a529fdcb9fb08eb4652742156

Meeting Preparation walkthrough
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/571a0158948ec6d197a067749a291bb17806d89c

Live Meeting walkthrough
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/b7d306431ba9d563a52a3bcfa12497086bf6eaca

Proposal walkthrough
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/6e5e4312ff3274c0e519b17b0aa5b4ea6b4239c7

Walkthrough only for first engagement
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/703a51a18cd1e336cccb561a10362349c85db3ba

First-visit user state
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/2348f57f06cf47e419f612e95998318112f4cabc

Command Centre empty-state + first-run merge
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/0d510851ed8356485fa82ab7c36b69cd870c1bee

Command Centre scenario pagination + progress fixes
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/4d94b90a8e49ce34e2b52786e0214d1ccf2cd0dd

Fix completion-screen positioning
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/96bac6a88923be697581f522f958acae4b23f94c

Standardise page headers
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/d38135a2eea8b5c511563b4f54af085a8f324589

# [Research, Evidence & Hypothesis] Task — Implement Client Research, Evidence Management & Hypothesis Workflow

Role BA / Dev / UX — Minh Le Anh, Viet Tran Anh, Christine Le
 Date Wednesday–Friday, 19–21 August 2026

### Completion comment

Done: Implemented the main Client Research workflow, including the research workspace, evidence presentation and verification model, duplicate protection, evidence API integration, and hypothesis functionality.

Completed scope:

- Implement Research Workspace Layout

- Implement Evidence Card

- Define Evidence Origin Types

- Define Verification Status

- Implement Evidence Verification Rules

- Implement Evidence Duplicate Guard

- Implement Remove Evidence Mutation

- Implement Evidence API Client

- Connect Evidence Cards to API

- Implement Hypothesis Entity

- Implement Hypothesis Panel

Deliverable: Integrated research workspace supporting structured evidence collection, evidence provenance and verification, duplicate prevention, API-connected evidence operations, and hypothesis management.

Note for next role: New research features should reuse the established evidence-origin, verification-status, and hypothesis models rather than introducing parallel definitions.

# [Research Readiness] Task — Implement Research Readiness Rules, API Integration & User Feedback

Role BA / Dev / UX — Minh Le Anh, Viet Tran Anh, Christine Le, Viet Nguyen
 Date Wednesday–Friday, 19–21 August 2026

### Completion comment

Done: Defined and implemented the Research Readiness experience used to determine whether sufficient research has been completed before progression. The workflow combines evidence requirements, verification status, hypothesis readiness, API data, and clear user-facing readiness feedback.

Completed scope:

- Define Research Readiness Rules Configuration

- Implement Research Readiness Panel

- Implement Readiness API Client

- Implement Readiness Query Hook

- Connect Readiness Panel to API

Deliverable: End-to-end Research Readiness workflow with configured business rules, backend integration, frontend querying, and readiness presentation.

Note for next role: Changes to readiness thresholds or evidence requirements must be reflected consistently in configuration, backend calculation, and frontend status presentation.

Git URL:

Research workspace redesign
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/f46a808dee412be7e347a102b489e44b5c303814

Evidence Origin + Verification Status
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/9f6ee0205531afc5bd0174fbf3a00c6a43057c21

# [Client Outreach] Task — Implement End-to-End Client Outreach Workflow

Role BA / Dev / UX — Minh Le Anh, Viet Tran Anh, Christine Le, Anubhav Patra, Viet Nguyen
 Date Wednesday–Friday, 19–21 August 2026

### Completion comment

Done: Implemented the complete Client Outreach workflow across backend and frontend. The feature supports outreach data persistence, draft management, validation, API submission, history retrieval, email composition, frontend API integration, and automated integration testing.

Completed scope:

- Implement Outreach Entity / Migration / Repository

- Implement Outreach Draft Validation

- Implement Submit Outreach Service

- Implement Outreach Submission and History APIs

- Implement Outreach Draft State

- Implement Submit Outreach Mutation

- Implement Outreach API Client

- Connect Outreach Form to API

- Implement Outreach Email Composer

- Add Outreach Integration Tests

Deliverable: Fully integrated Client Outreach workflow supporting drafting, validating, submitting, persisting, and reviewing client outreach activity.

Note for next role: Future outreach enhancements should preserve compatibility between frontend draft models, API request contracts, persistence, and validation rules.

# [Meeting Experience] Task — Implement Meeting Preparation & AI Meeting Simulation

Role Dev / UX — Minh Le Anh, Anubhav Patra
 Date Thursday–Friday, 20–21 August 2026

### Completion comment

Done: Implemented the preparation and live simulation stages of the meeting workflow. Users can review client context and preparation information before entering an AI-supported meeting interface that displays conversation state and relationship indicators throughout the interaction.

Completed scope:

- Implement Meeting Preparation Layout

- Implement Client Context Sidebar

- Implement AI Meeting Interface

- Display Meeting Simulation State

- Display client persona and transcript

- Display trust, interest, and patience state

- Support user response interaction

Deliverable: Integrated Meeting Preparation and live AI Meeting experience supporting contextual preparation, simulated client interaction, and live relationship-state feedback.

Note for next role: Additional meeting behaviours should remain synchronised with the existing client-state model and meeting simulation workflow.

Git URLs:
 Meeting preparation implementation:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/1876986d057ab76983b7989a6a5d75b1c61dabae

Live meeting functionality:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/05877d7dc03c98f779123182a64eb03199d8c919

Meeting walkthrough:
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/b7d306431ba9d563a52a3bcfa12497086bf6eaca

# [Authentication & User Onboarding] Task — Implement Authentication & First-Time User Experience

Role PM / Dev / BA / UX — Minh Le Anh, Viet Tran Anh, Christine Le
 Date Wednesday–Thursday, 19–20 August 2026

### Completion comment

Done: Implemented and refined the authentication and first-time user experience. Completed Sign Up and Sign In flows, authentication UI/UX, first-time onboarding behaviour, and contextual walkthrough guidance.

Completed scope:

- Implement User Sign Up & Registration

- Implement User Sign In & Login Flow

- Design & Refine Authentication UI/UX

- Improve First-Time User Onboarding Experience

- Implement Command Centre onboarding guidance

Deliverable: Functional authentication experience and adaptive onboarding flow supporting both first-time and returning users.

Note for next role: Password recovery, email verification, or additional authentication features should reuse the existing authentication UI patterns and session behaviour.

# [Portfolio, Assessment & Competency] Task — Implement Competency Visualisation & Assessment Foundation

Role PM / Dev / UX — Minh Le Anh, Viet Tran Anh, Viet Nguyen
 Date Wednesday–Friday, 19–21 August 2026

### Completion comment

Done: Implemented the initial assessment and competency presentation foundation. Added rubric weighting and enhanced the Portfolio experience with competency visualisation, progress presentation, and improved UI/UX.

Completed scope:

- Seed Initial Rubric Weights

- Enhance Portfolio UI/UX & Competency Visualisation

- Implement competency progress visualisation

- Improve portfolio layout and interaction

Deliverable: Initial assessment-weight configuration and a working Portfolio interface capable of presenting competency progression and learner performance information.

Note for next role: Additional assessment dimensions should reuse the established rubric and competency model to preserve scoring and visualisation consistency.

Portfolio enhancements merge
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/ff12fc4334dc8aee98f3dfb2c5252f813a00cfb8

Portfolio tests
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/1e23cd347e44a79923368bc7cb0114da4b8ec977

Portfolio SCSS/component styling
 https://github.com/Charles2404200/10-IBM-Capstone-Project/commit/ce93b7129e2560e7a653c3d69a76e9e5fa708876