# UX Defect Round 3 — Task Breakdown and Status

IBM Consulting Simulation — RMIT Capstone

Vince Tran

23 August 2026

Table of Contents

| Owner | Vince Tran |
| --- | --- |
| Source | Christine’s round 3 review list |
| Branch | fix/christine-ux-round-3 |
| Pull request | #20 |
| Prepared | 23 August 2026 |

Six defects broken into 54 tasks. Status is recorded honestly: a task marked Partial or Not done is one I did not complete, not one I completed loosely. Three fixes could only be verified on replicas of the exact DOM and CSS the pages produce, because the test engagement sits at the outreach phase and cannot reach the assessment or meeting-secured states.

Legend — Done · Partial · Not done

## UX-N01 — Live Client Meeting: pre-start text not vertically centred

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N01.1 | Reproduce with zero turns | Done | On the live meeting page, reached by playing the simulation |
| N01.2 | Measure panel height against text offset | Done | 441px panel, text centre 128px above panel centre |
| N01.3 | Confirm root cause | Done | Fixed margin: 4rem 0 on the placeholder |
| N01.4 | Implement centring for the empty state only | Done | Live page: viewport centre 84px, text centre 84px, offset 0 |
| N01.5 | Regression: populated transcript stays top-aligned | Done | First turn at 16px, scrollTop 0 |
| N01.6 | Verify at 80 / 100 / 125 / 150 % zoom | Done | Offset from centre 0px at all four |
| N01.7 | Verify on a short viewport | Done | Centred on both branches of min(42rem, 100vh − 14rem) |
| N01.8 | Confirm streaming and pending bubbles unaffected | Done | Regression found and fixed; covered by four unit tests |

## UX-N02 — Outreach: client monogram renders as an oval

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N02.1 | Reproduce with a long company name | Done | Christine’s “AeroVector Aviation Atlas Operations Opportunity” |
| N02.2 | Measure the distortion | Done | 41.1 × 52 px, ratio 0.791 |
| N02.3 | Confirm root cause | Done | Flex item with fixed width and no shrink guard |
| N02.4 | Apply the shrink guard | Done | flex: 0 0 auto |
| N02.5 | Add aspect-ratio as a second guarantee | Done | Shape holds even if the box model changes |
| N02.6 | Verify against the longest catalogue name | Done | Plus one deliberately longer than any real name |
| N02.7 | Verify the two-line name case from the screenshot | Done | 52 × 52 ratio 1.000, confirmed again on the live page |
| N02.8 | Audit sibling circular elements | Done | Six found across four files |
| N02.9 | Fix those sharing the defect | Done | .sectionNumber and .hudDot guarded; three already were |

## UX-N03 — Engagement Assessment: boxes not aligned

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N03.1 | Reproduce | Partial | Replica; engagement cannot reach the assessment state |
| N03.2 | Measure left and right edges of every card | Done | Direct child 80px, nested-grid card 96px |
| N03.3 | Confirm root cause | Done | Nested Carbon Grid re-applies its own 1rem gutter |
| N03.4 | Decide the correction | Done | Replace nesting rather than neutralise the gutter |
| N03.5 | Implement | Done | Plain CSS grid, auto-fit with a 20rem minimum |
| N03.6 | Re-measure for one left and one right edge | Done | All cards at left 80px, right 1360px |
| N03.7 | Verify collapse at md and sm | Done | Two columns to 660px, one column below |
| N03.8 | Check the summary paragraph is not clipped | Done | Real summary text, not clipped at any zoom |
| N03.9 | Verify at 4 zoom levels | Done | One left and one right edge at 80/100/125/150 % |

## UX-N04 — Boxes have no visible bottom edge

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N04.1 | Enumerate the surfaces affected | Done | Assessment page tiles; all other cards already bordered |
| N04.2 | Measure card against page background contrast | Done | Tile #f4f4f4 on page #ffffff = 1.1:1 |
| N04.3 | Decide the treatment | Done | Match the app convention rather than a one-off bottom rule |
| N04.4 | Implement consistently | Done | 1px solid $border-subtle, four tiles |
| N04.5 | Confirm it holds in the light theme | Done | All contrast figures were measured on the light theme |
| N04.6 | Confirm 3:1 non-text contrast | Done | $border-strong-01 = 3.02:1; $border-subtle was only 1.31:1 |
| N04.7 | Verify no double borders | Done | Carbon Tile verified to compute border: 0px none |

## UX-N05 — Email body spacing under zoom

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N05.1 | Reproduce at each zoom step | Done | 67 / 100 / 150 % measured |
| N05.2 | Measure gaps between subject, label, body, footer | Done | 19 / 28 / 42 px — uniform and proportional |
| N05.3 | Confirm root cause | Not reproduced | No spacing defect found in the composer itself |
| N05.4 | Implement | Done, different defect | Verified live: panel 146px around 96px of content, 50px of padding |
| N05.5 | Verify the textarea flexes without pushing Send off-screen | Done | Composer footer visible at all three zooms |
| N05.6 | Verify at 4 zoom levels plus a short viewport | Done | Gaps 22/28/35/42 px, uniform at each |
| N05.7 | Regression at md and sm | Done | No overflow, Send present; 4px rhythm variance noted below |

One hypothesis was formed and then disproved by measurement. The item is carried forward pending Christine’s zoom level and a screenshot of the composer itself. The defect visible in her screenshot — 504px of box around 88px of content in the meeting-secured state — is fixed.

## UX-N06 — Progress bar: stage labels wrap to a second line

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| N06.1 | Reproduce and find the failing width band | Done | Labels revealed above 1440px viewport |
| N06.2 | Measure the natural width of all ten labels | Done | 1014px required, 814px available |
| N06.3 | Confirm root cause | Done | Viewport breakpoint was a guess and was wrong |
| N06.4 | Decide the correction | Done | Query the stepper’s own container, not the viewport |
| N06.5 | Implement | Done | container-type: inline-size plus flex-wrap: nowrap |
| N06.6 | Sweep widths to prove no band wraps | Done | 400 → 1400px; labels switch on at 1024px |
| N06.7 | Verify the current stage stays identifiable | Done | Current label always shown |
| N06.8 | Verify bar height constant | Done | 21px at every width, and across all eight pages |

## Cross-cutting

| ID | Task | Status | Evidence |
| --- | --- | --- | --- |
| X.1 | Establish one test matrix | Done | Four zoom levels and md/sm, applied to every visual defect |
| X.2 | Full-page regression sweep | Done | Eight pages render, no console errors |
| X.3 | Before/after evidence per item | Done | Measurements recorded in each commit message |
| X.4 | Lint, type-check, test type-check, tests, build | Done | All pass; 73 tests |
| X.5 | One commit per defect | Done | Six commits |
| X.6 | PR with evidence and handoff notes | Done | PR #20 |

## Summary

|  | Count |
| --- | --- |
| Tasks | 54 |
| Done | 51 |
| Partial | 1 (N03.1) |
| Not reproduced | 1 (N05.3) |
| Done against a different defect | 1 (N05.4) |
| Defects fixed | 5 of 6 |

N03.1 remains partial. The engagement was driven forward specifically to close these gaps — a fresh outreach email was written against the rubric, accepted by the client, and the meeting plan was taken to 100/100 to open the live meeting. That closed four verifications that had only been done on replicas: the live meeting centring, the monogram, the meeting-secured panel and the stepper are now all measured on the real pages.

The playthrough stopped at the live meeting: messages fail with “Not connected to the live meeting channel yet” because the STOMP WebSocket does not connect through the local dev proxy. That is a local infrastructure problem unrelated to these fixes, but without it the meeting cannot complete, so the proposal and assessment stages stay out of reach. The layout was measured on a replica built from the same Carbon classes and the same stylesheet the page uses, with the real feedback text, so the figures are real — but nobody has seen the page itself with real data. That is the one thing worth a second pair of eyes before this merges.

## What the verification work turned up

Two findings came out of finishing the tasks rather than out of the original defect list.

A regression I had introduced (N01.8). turns stays empty until the first exchange is persisted, so on the learner’s very first message the placeholder was still rendering beside their own pending and streaming bubbles. My centring rule would then have laid them out side by side. The placeholder now hides as soon as a message is in flight, the centring is column-safe, and the rule is covered by four unit tests so it cannot come back silently.

The card edge is faint across the whole product (N04.6). Measured against the tile background of #f4f4f4: $border-subtle gives 1.31:1 and $border-strong-01 gives 3.02:1, which is the WCAG 1.4.11 threshold for non-text contrast. The assessment page now uses the stronger token, because a line nobody can see does not answer a request for a line. Every other card in the product sits at roughly 1.15:1 against the same background. That is a design-system decision rather than something to settle on one page, and it is handed back rather than changed unilaterally.

A new defect found while playing through, not on Christine’s list. The coach-mark tour opens over the Live Client Meeting and covers the conversation panel, including the placeholder this round was fixing. It is not touched here because it belongs to the coach-mark work rather than to these six defects, but it is worth someone owning.

A local blocker, recorded so nobody repeats the diagnosis. The live meeting cannot send messages through the local dev proxy: “Not connected to the live meeting channel yet”. The /ws proxy already declares ws: true and the proxy log shows no errors, so the STOMP CONNECT is failing somewhere past the upgrade. Unrelated to these fixes, but it is what stops a local playthrough reaching the proposal and assessment stages.

One thing deliberately not changed (N05.7). At md and sm the composer’s vertical rhythm measures 32 / 32 / 36 px rather than a single value, because it is built from four separate margins (8, 12, 8 and 16px) instead of one scale. Four pixels at tablet width is below the threshold anyone would report, and replacing the rhythm risks a visible regression at desktop where it currently measures uniform. Recorded rather than churned.